Below is the authoritative, gap-closed, no-fantasy MASTER ROADMAP for 100% completion of qaai_system, aligned with:

- Execution Maturity Phases 0–25

- Architectural Invariants A–M

- Your real codebase (not theoretical systems)

- What is allowed, forbidden, or dangerous

- Roles, responsibilities, and logic per phase

- Strategy generation → backtest → paper → live with SSR ≥ 80%

- Governance-first, no auto-execution delusion

This is the roadmap you would hand to:

- a hedge-fund CTO

- a risk committee

- or future-you six months from now

🧠 QAAI_SYSTEM — FINAL AUTHORITATIVE MASTER ROADMAP (100%)

CORE DOCTRINE (LOCKED — NEVER CHANGE)

Stability → Measurement → Insight → Governance → Action → Autonomy

- Numeric Phases (0–25) → what the system is allowed to do

- Alphabet Phases (A–M) → how the system must behave

- These are orthogonal and must never be merged

PART I — EXECUTION MATURITY PHASES (0–25)

🧱 PHASES 0–4 — CORE INFRASTRUCTURE

Status: ✅ COMPLETE | 🔒 FROZEN

| Phase | Capability | Upgrade Rule |
| --- | --- | --- |
| 0 | Repo, CI, env, config | ❌ Never |
| 1 | Broker abstraction | ⚠️ Minor only |
| 2 | Order & execution engine | ❌ Never |
| 3 | Market data ingestion | ⚠️ Performance only |
| 4 | Symbol & universe mgmt | ⚠️ Data only |

Why frozen
These are load-bearing beams. Any semantic change increases fragility without increasing profit.

🛡 PHASES 5–8 — RISK & STRATEGY FOUNDATION

Status: ✅ COMPLETE | 🔒 FROZEN

| Phase | Capability | Upgrade Rule |
| --- | --- | --- |
| 5 | RiskManager (absolute authority) | ❌ |
| 6 | Buying power & margin | ❌ |
| 7 | Strategy contracts | ❌ |
| 8 | Backtesting engine | ⚠️ Speed / tooling only |

Hard rule
Risk logic is law, not intelligence. ML never overrides it.

🤖 PHASES 9–12 — AUTONOMOUS EXECUTION

Status: ✅ COMPLETE | 🔒 FROZEN

| Phase | Capability |
| --- | --- |
| 9 | Strategy orchestration |
| 10 | Live trading pipeline |
| 11 | Incident system |
| 12 | Replay & recovery |

You already achieved something rare:

- deterministic

- replay-safe

- incident-first autonomous trading

Most systems never get here.

🧠 PHASE 13 — PORTFOLIO & CAPITAL INTELLIGENCE

Status: 🧊 COMPLETE | 🔒 PERMANENTLY FROZEN

Includes:

- portfolio state

- capital allocator

- correlation & concentration

- regime detection

- SIM guard

- capital attribution

Upgrade rule: ❌ NONE
Changing this breaks historical capital truth.

📊 PHASE 14 — EXECUTION FEEDBACK LOOP

Status: 🧊 COMPLETE | 🔒 PERMANENTLY FROZEN

Includes:

- slippage analytics

- latency attribution

- execution vs strategy attribution

This is ground truth.
Do not “optimize” truth.

📤 PHASE 15 — REPORTING & EXPORT

Status: ⏳ PENDING | 🔓 SAFE TO SUPERCHARGE

Purpose
Turn internal truth into portable artifacts.

Deliverables

- CSV / JSON / Parquet exporters

- schema versioning

- scheduled reports

- execution + capital attribution exports

ROI: Medium
Risk: Low
Allowed: Yes (no execution authority)

🔬 PHASE 16 — RESEARCH & OPPORTUNITY COST (OFFLINE)

Status: ⏳ PENDING | 🔓 HIGH ROI

Closes a real gap: opportunity cost blindness

Capabilities

- shadow strategies (paper-only)

- real vs shadow PnL

- missed-opportunity analysis

- execution vs strategy attribution

🚫 Rule
Research code must never be imported by prod.

🏦 PHASE 17 — BROKER & VENUE INTELLIGENCE

Status: ⏳ PENDING | 🔥 VERY HIGH ROI

This prints money without adding risk

- broker scorecards

- slippage distributions

- latency percentiles

- time-of-day execution profiles

Same strategy.
Better execution.
Free alpha.

🧬 PHASE 18 — STRATEGY INTELLIGENCE (OFFLINE ONLY)

Status: ❌ NOT STARTED | 🔥 CRITICAL

This is where top-0.1% systems diverge.

🔑 PHASE 18.1 — STRATEGY SUCCESS RATIO (SSR) ENGINE

TOP PRIORITY

SSR =

( Profitability

+ Stability

+ Risk Efficiency

+ Regime Fitness

+ Execution Quality ) / 5

Each component 0–100, decay-aware.

Outputs

- SSR score

- health state (Healthy / Degrading / Dormant / Dangerous)

- capital recommendations (advisory only)

🚫 Dashboard never acts
✔ Governance consumes SSR

🔑 PHASE 18.2 — REGIME × STRATEGY FITNESS MATRIX

Prevents:

running trend strategies in range markets

Outputs:

- regime heatmaps

- conditional capital advice

🔑 PHASE 18.3 — STRATEGY GENERATION & TOURNAMENTS

Your requested pipeline — correctly governed

Strategy generation base

- indicator grammars

- regime-conditioned logic

- parameter mutation

- portfolio-aware constraints

Promotion ladder

- Generate candidates (offline)

- Backtest on ~200 symbols

- SSR ≥ 80% → Paper trading

- Paper SSR ≥ 80% → Live candidate

- Human + governance approval

- Capital-capped live deployment

🚫 No auto-promotion
🚫 No live mutation
🚫 No ML execution authority

🧠 PHASE 19 — LEARNING GOVERNANCE

Status: ❌ MISSING | 🔒 REQUIRED

This is what prevents disasters.

Includes:

- approval gates

- drift detection

- kill switches

- promotion audit trails

- replay-safe decision logs

⚙️ PHASE 20 — CONTROLLED LIVE ADAPTATION

Status: 🔮 OPTIONAL

Allowed:

- capital throttling

- strategy disable

- risk buffer tuning

Forbidden:

- live retraining

- strategy mutation

- execution override

Many profitable funds never go here.

🧪 PHASES 21–25 — INSTITUTIONAL HARDENING (OPTIONAL)

| Phase | Purpose |
| --- | --- |
| 21 | Multi-venue arbitration |
| 22 | Cross-asset capital netting |
| 23 | Regulatory simulation |
| 24 | Stress & tail scenario engine |
| 25 | Disaster recovery certification |

Not required for profitability — required for scale.

PART II — ARCHITECTURAL INVARIANTS (A–M)

| Phase | Invariant | Status |
| --- | --- | --- |
| A | Determinism | ✅ |
| B | Test-first contracts | ✅ |
| C | Broker isolation | ✅ |
| D | Risk dominance | ✅ |
| E | Idempotent execution | ✅ |
| F | Observability | 🟡 Partial |
| G | Incident-first design | ✅ |
| H | Capital advisory only | ✅ |
| I | Portfolio truth isolation | ✅ |
| J | No ML authority | ✅ |
| K | Explainability | ✅ |
| L | Governance | ❌ Missing |
| M | Human-in-loop | ❌ Missing |

PART III — UI & OPERATOR LAYER (READ-ONLY FIRST)

UI is consumer, never controller.

- Strategy health dashboards

- SSR visualization

- regime heatmaps

- execution intelligence

- notification history

🚫 No trading buttons
🚫 No strategy edits

WHAT YOU MUST NOT ADD (THIS SAVES MONEY)

- live self-learning

- ML overriding risk

- UI-driven execution

- auto-promotion without SSR

- capital scaling without decay checks

FINAL STATUS SUMMARY

| Layer | Status |
| --- | --- |
| Core execution | ✅ Complete |
| Risk & capital | ✅ Complete |
| Portfolio intelligence | ✅ Complete |
| Execution feedback | ✅ Complete |
| Reporting | ⏳ Next |
| Research | ⏳ Pending |
| Broker intelligence | ⏳ Pending |
| Strategy health (SSR) | ❌ TOP PRIORITY |
| Strategy generation | ❌ Pending |
| Governance | ❌ Required |
| Live adaptation | 🔮 Optional |

THE ONLY CORRECT NEXT STEPS (IN ORDER)

1️⃣ Phase 18.1 — Strategy Success Ratio engine
2️⃣ Phase 17 — Broker & execution intelligence
3️⃣ Phase 16 — Opportunity cost & shadow strategies
4️⃣ Phase 19 — Governance & human approval
5️⃣ Strategy generation tournaments
6️⃣ Paper → Live with SSR ≥ 80%