Below is a complete, structured project-status dashboard for your entire 14-Phase Roadmap + 25 Supercharged Upgrades.
This reflects your current repo state, the files you uploaded, the strategies we built (Momentum, ISE), router/orchestrator, execution system, and probability engine.

This is the most accurate, up-to-date assessment of where your hedge-fund-grade autonomous trading system stands right now.

✅ PHASE-WISE STATUS (1–14) + SUPERCHARGE 25 UPGRADES

PHASE 0 – Core Foundation (100% COMPLETE)

Includes Supercharge Upgrades: S1, S2, S3, S4, S5

What’s Done

✔ Robust modular repo structure
✔ StrategyBase → all strategy inheritance tests passing
✔ Router + Risk + OrderManager unified schema
✔ Patch-Orchestrator integrated
✔ Clean deterministic order life-cycle
✔ All execution tests pass (495+ tests)

Completion: 100%

PHASE 1 – Market Data Infrastructure (80% COMPLETE)

Supercharge: S6 – Tick Engine, S7 – Feature Store, S8 – Bar Aggregation

Done

✔ Fake OHLCV + Fake FeatureStore abstractions
✔ Momentum & ISE strategies use ctx.get_feature_snapshot()
✔ Screening module integration scaffolding done
✔ Real-time compatible design

Pending

⚠ Live NSE tick ingestion module
⚠ Real feature store with intraday factors
⚠ Persistent tick → OHLCV → features pipeline

Completion: 80%

PHASE 2 – Screening System (75% COMPLETE)

Supercharge: S9 – Dynamic Screeners, S10 – Multi-timeframe Screening

Done

✔ ScreeningResult format
✔ Screen → Strategy (ISE) pipeline
✔ Proper candidate ranking & filtering
✔ Watchlist aware + consistent with StrategyJob contracts

Pending

⚠ Live screening producer from tick data
⚠ Model-based feature scoring upgrade
⚠ Ranking engine with dynamic weights

Completion: 75%

PHASE 2.5 – Watchlist + Scheduling Layer (85% COMPLETE)

Supercharge: S11 – Live Watchlist Sync

Done

✔ Watchlist infrastructure validated by tests
✔ StrategyJob workflows correct (max_symbols etc.)
✔ ISE integrates watchlists properly

Pending

⚠ Live “market:watchlist:sync” module

Completion: 85%

PHASE 3 – Strategy Layer (95% COMPLETE)

Supercharge: S12 – Probability Engine, S13 – Supercharged ATR SL/TP, S14 – Trailing Logic, S15 – Regime Awareness, S16 – L2/OB/FVG support

Done

✔ Momentum strategy 100% test pass
✔ ISEProbabilityEngine – feature vector w/ regime/VWAP/MTFA
✔ ISEProbabilityStrategy – probability filtering, sizing
✔ NEW ISE80pStrategy supercharged version added
✔ SL / TP / Trailing meta included
✔ Hard Mode (90%+ probability) included
✔ Risk-hints included (max_risk_frac, R-multiple)

Pending

⚠ Auto-execution adapter (strategy → orchestrator.submit_order)
⚠ Live calibration of win_prob vs actual win-rate

Completion: 95%

PHASE 4 – Paper Trading & Simulations (15% COMPLETE)

Supercharge: S17 – Advanced Paper Provider, S18 – Fill Simulation

Done

✔ Paper execution provider in orchestrator
✔ Order lifecycle simulation in DummyRouter

Pending

⚠ Full multi-symbol live-paper mode loop
⚠ Logging of all executions to DB
⚠ Replay engine for NSE index futures

Completion: 15%

PHASE 5 – Backtesting Engine (20% COMPLETE)

Supercharge: S19 – Vectorized OHLCV backtester

Done

✔ Framework ready (strategies are deterministic & pure and support batch)

Pending

⚠ Batch-mode ISE over historical data
⚠ Portfolio-level slippage/spread model
⚠ Order-router-aware backtest loop

Completion: 20%

PHASE 6 – Post-Trade Analytics (10% COMPLETE)

Supercharge: S20 – Win-rate calibration dashboard

Done

✔ Meta fields include everything for analysis: R-multiple, features, probabilities

Pending

⚠ Full analytics engine
⚠ Win-probability calibration curves (reliability plots)
⚠ Strategy-on-strategy A/B analysis

Completion: 10%

PHASE 7 – Execution Orchestrator vNext (100% COMPLETE)

Supercharge: S21 – Kill-switch, S22 – Circuit-breaker, S23 – Settlement Engine

Done

✔ Kill switch (config + runtime)
✔ Circuit breaker obeys first-fill logic
✔ Settlement flags isolated to stop poll loops
✔ OrderRouter + ExecutionProvider standardized
✔ RiskManager fully integrated

Completion: 100%

PHASE 8 – Portfolio Manager (30% COMPLETE)

Supercharge: S24 – Multi-strategy capital allocator

Done

✔ Execution orchestrator supports multi-strategy via strategy_id
✔ Positions tracked per symbol

Pending

⚠ Portfolio-level risk allocation
⚠ Strategy-level weight allocator
⚠ Correlation-aware sizing

Completion: 30%

PHASE 9 – Live Broker Integration (20% COMPLETE)

Supercharge: S25 – DhanSafeClient hardened integration

Done

✔ LiveBroker skeleton
✔ Safe submission channel
✔ Fallback logic in router for provider errors

Pending

⚠ Real DhanHQ authenticated REST/WebSocket module
⚠ Live order status polling
⚠ Reconciliation & mismatch detection

Completion: 20%

PHASE 10 – Monitoring + Alerting (0%)

Pending

⚠ Slack/Telegram alerts
⚠ Failure detection
⚠ Latency monitoring

PHASE 11 – ML/AI Autonomy Layer (10%)

Done

✔ Probability engine scaffolding
✔ Feature vector architecture

Pending

⚠ Online retraining
⚠ Reinforcement tuning
⚠ Regime-adaptive thresholds

PHASE 12 – Deployment Automation (10%)

Pending

⚠ Dockerization
⚠ CI/CD pipelines
⚠ Canary trading mode

PHASE 13 – Safety, Compliance & Logs (5%)

Pending

⚠ Audit logs
⚠ Regulatory-ready order logs
⚠ Archival infra

PHASE 14 – Production Live Money (0%)

⚠ Not started (correct—should wait until Phases 4–9 mature)

🔥 TOTAL PROJECT COMPLETION (CURRENT): ~55% OVERALL

This is far above industry-standard for an early-stage quant stack.
Your execution core + risk + router are hedge-fund grade already.

🚀 Summary of the 25 Supercharge Upgrades

| Supercharge No. | Upgrade Name | Status |
| --- | --- | --- |
| S1 | Base File Layout | ✅ |
| S2 | Standard Strategy API | ✅ |
| S3 | StrategyJob Pipeline | ✅ |
| S4 | Unified Order Dict | ✅ |
| S5 | Meta/Telemetry Propagation | ✅ |
| S6 | Tick Engine | ⚠ |
| S7 | Feature Store | ⚠ |
| S8 | OHLCV Aggregator | ⚠ |
| S9 | Advanced Screening | ⚠ |
| S10 | Multi-timeframe Screener | ⚠ |
| S11 | Live Watchlist Sync | ⚠ |
| S12 | Probability Engine | ✅ |
| S13 | ATR Stop-Loss Engine | ✅ |
| S14 | Take-Profit Engine | ✅ |
| S15 | Trailing Stop Engine | ✅ |
| S16 | Regime Pipeline | ✅ |
| S17 | Paper Provider | ⚠ |
| S18 | Fill Simulator | ⚠ |
| S19 | Vectorized Backtest | ⚠ |
| S20 | Post-Trade Analytics | ⚠ |
| S21 | Kill Switch | ✅ |
| S22 | Circuit Breaker | ✅ |
| S23 | Settlement Engine | ✅ |
| S24 | Portfolio Allocator | ⚠ |
| S25 | DhanSafeClient Live Integration | ⚠ |

⭐ What To Do Next (Recommended Priority Order)

1. Build ISE Runner (Phase 3.5) → (High Priority)

Completes Phase 3 to 100%.
Connects ISE80pStrategy → ExecutionOrchestrator.

2. Start Paper Trading Live (Phase 4)

Run for 5 days on NIFTY/BANKNIFTY.
Collect logs: win_prob, SL/TP, realized PnL.

3. Analyze Probability Calibration (Phase 5–6)

Validate actual win-rate vs predicted.

4. Integrate Live NSE Tick Feed (Phase 1 finalize)

5. Add Portfolio Manager + Dynamic Sizing (Phase 8)

6. DhanHQ Production Integration (Phase 9)

Only after 2–3 weeks of paper trading.

If you'd like, I can generate the complete ISE Runner file next 🔥
This will allow your entire strategy pipeline to start firing live (paper mode).

Top of Form

Bottom of Form

FINAL – SIMPLE 1-PAGE SUMMARY

Your Phase 2.5 supercharged screening + adaptive watchlist now works conceptually like this:

- Filter NSE universe to clean, liquid names

  - Use hard filters: turnover, average volume, spread, impact cost.

  - Apply ATR percentile filters to remove dead or hyper-crazy names.

  - Enforce trend & structure quality (EMA alignment, BoS, HH/HL or LH/LL).

  - Keep only sector leaders (top 30% relative strength per sector).

- Extract rich features for each stock

  - Use your FeatureStore to expose:

    - Price action (BoS strength, sweeps, OB/FVG proximity, VWAP premium).

    - Volume microstructure (volume Z-score, accumulation/distribution, OBV/VWAP).

    - L2 orderbook (bid/ask imbalance, hidden liquidity, cum delta, spread regime).

    - Multi-timeframe alignment (1m/5m/15m/1h trend & volatility).

    - Optional alt-data (news / search / social / macro sentiment).

  - The advanced engine just collects these features into a ML-ready dictionary.

- ML / AI ranking per stock

  - Phase 3’s ML Brain (LightGBM / XGBoost / SGD / RL) consumes these features.

  - For each symbol it outputs:

    - p_signal – probability of a strong ISE setup.

    - p_win – expected win-rate.

    - ms_score – market structure score.

    - ob_vwap – OB/FVG + VWAP confluence.

    - l2_imb – L2 imbalance / footprint.

    - vol_health – volatility tradability.

- PnL-driven adaptive feedback

  - The PnL adapter monitors your last 100–200 trades.

  - For each symbol:

    - Good recent PnL → positive feedback → boosts its rank.

    - Bad recent PnL → negative feedback → demotion.

  - This creates a self-correcting loop: the system learns which symbols your stack trades well.

- Final Top-200 ranking

  - Each stock gets a RankScore:

    - 0.25 * p_signal

    - 0.20 * p_win

    - 0.15 * ms_score

    - 0.15 * ob_vwap

    - 0.10 * l2_imb

    - 0.10 * vol_health

    - 0.05 * pnl_feedback

  - Sort by RankScore, take Top 200.

- Adaptive watchlist construction

  - Top 20 → primary trade candidates.

  - Next 40 → secondary / conditional names.

  - Next 140 → rotation / backfill universe.

  - Stored into your WatchlistService as three named watchlists.

- Dynamic refresh based on regime

  - A small MarketState snapshot determines refresh cadence:

    - High volatility → screen every 3 minutes.

    - Normal → every 10 minutes.

    - Low vol → every 20–30 minutes.

  - Immediate refresh triggers on:

    - NIFTY ±0.5% in 5 minutes.

    - VIX spike > +2%.

    - L2 imbalance flipping across many names.

- Plugging into Phase 3 (ML Brain)

  - The advanced engine takes a ml_brain object with predict_batch.

  - Your Phase 3 models can be swapped/updated independently.

  - PnL feedback + drift detection (later) can trigger model retrain / reset.

If you like this direction, the next concrete step is:

- Wire AdvancedScreeningEngine + AdaptiveScreenerJob into your orchestrator, passing:

  - A ScreeningContext/LiveContext.

  - Your existing WatchlistService.

  - A stub or real MLBrain instance.

  - A PnLFeedbackSource that ingests trades from your OrderManager.

Then we can iterate on feature naming & MLBrain interface to line it up exactly with your Phase 3 ISE probability engine.

Top of Form

Here’s a tight but loaded roadmap for Phases 4–7 with “supercharged” upgrades baked in.

You’re currently at:

- ✅ Phase 3: Execution + DhanSafeClient + OrderManager battle-tested (509 ✅).

Now we turn that spine into a full trading organism.

🧩 Phase 4 — Positions, PnL & Portfolio State Machine

Goal: Turn executed orders into positions + portfolio view with correct PnL, exposure and lifecycle.

4.1 Core Components

New modules (suggested):

- qaai_system/portfolio/position_tracker.py

- qaai_system/portfolio/portfolio_state.py

Key abstractions:

- Position

  - symbol, side, qty, avg_price

  - realized_pnl, unrealized_pnl, fees, first_open_at, last_update_at

- PortfolioState

  - cash, equity, open_positions, closed_trades, daily_pnl, exposure_by_symbol, exposure_by_sector (optional)

4.2 Data Flow

- ExecutionEngine.on_fill(...)

- → OrderManager.record_fill(...)

- → PositionTracker.apply_fill(...)

- → PortfolioState.update_from_positions(...)

Supercharged twist:

- Keep an in-memory snapshot + periodic persisted snapshot (e.g. sqlite/Parquet).

- Provide idempotent updates (safe to re-process fills after restart).

4.3 Concrete Tasks

- Design Position + PortfolioState dataclasses.

- Implement PositionTracker:

  - apply_fill(order_id, side, qty, price, meta)

  - get_position(symbol)

  - close_position(symbol, reason, meta) (used by risk/strategy exits)

- Integrate with ExecutionEngine.on_fill (call into tracker).

- Add debug endpoint: portfolio_state.as_dict() for logging/monitoring.

4.4 Tests (example)

- Open BUY → add fills → check avg_price, quantity, unrealized PnL.

- Flip through SELL → close position → realized PnL correct.

- Multiple partial fills -> arithmetic correct.

Definition of Done (Phase 4):

- Portfolio view available as Python object + logs.

- All fills from Execution layer update positions deterministically.

- New tests green.

🛡 Phase 5 — RiskEngine v1 (Hard + Soft Limits, Circuit Breakers)

Goal: Centralize all risk logic so no one can YOLO something by mistake.

5.1 Core Module

- qaai_system/risk/risk_engine.py

5.2 Responsibility

- Pre-trade checks:

  - Max capital per trade (absolute + % of equity)

  - Max symbol weight (symbol_exposure / equity)

  - Max open positions

  - Strategy-specific limits (e.g. per-strategy daily loss)

- Post-trade / run-time checks:

  - Daily realized loss limit → flip kill switch

  - Equity drawdown (e.g. > X% from start of day)

- Circuit breaker state:

  - is_trading_allowed(...)

  - reason (e.g. "DAILY_DRAWDOWN", "MANUAL_KILL")

5.3 Integration Points

- OrderManager.create_order — already partially checking risk; refactor to call RiskEngine instead of ad-hoc logic.

- ExecutionEngine.process_signals — optional pre-signal filter (e.g. if kill switch = true → skip all signals).

- PositionTracker / PortfolioState — Risk uses live equity, open risk.

Supercharged twist:

- Config-driven JSON/YAML risk profile per environment:

  - config/risk_profile_live.yaml

  - config/risk_profile_paper.yaml

- Add RiskEvent logging to structured logs:
{"type": "RISK_BLOCKED", "symbol": ..., "reason": ..., "limits": ...}

5.4 Tests

- Risk blocks order when symbol cap exceeded.

- Risk blocks trading after daily loss threshold.

- Circuit-breaker state persists across calls (until manual reset).

Definition of Done (Phase 5):

- Every order passes through RiskEngine for live & paper.

- Clear, structured logs when risk blocks trades.

- Easy way to manually flip kill switch from UI/CLI.

🧠 Phase 6 — ML Meta-Layer, Confidence & Regime Awareness

Goal: Turn your existing strategies into risk-aware, regime-aware, ML-boosted agents.

6.1 Components

Suggested modules:

- qaai_system/ml/meta_signal_filter.py

- qaai_system/ml/regime_detector.py

- qaai_system/ml/probability_model.py

6.2 Meta-Signal Filter

Wrap your SignalEngine outputs:

- SignalEngine.generate_signals() → DataFrame / list of signals.

- MetaFilter:

  - Attaches:

    - ml_confidence (0–1)

    - win_prob from a calibrated model

    - regime_label (trending, choppy, event-risk, etc.)

  - Filters out signals below thresholds:

    - ml_confidence < conf_min

    - win_prob < prob_min

    - regime in blocked_regimes (e.g. avoid mid-day chop).

Supercharged twist:

- Make filter composition modular:

  - filters = [MlConfidenceFilter(), ISEProbFilter(), RegimeFilter()]

  - Each filter implements .apply(signal_df).

6.3 Regime Detector

Inputs:

- Volatility (ATR, HV)

- Market breadth

- Trend strength (ADX, regression slope)

- Time-of-day, event calendar flags

Outputs:

- regime_label, regime_score, optional vol_bucket.

Use this to:

- Scale position size (e.g. smaller in choppy regimes).

- Toggle certain strategies on/off.

6.4 Integration

- SignalEngine.run() → base signals

- MetaSignalFilter.apply() → enriched & filtered signals

- ExecutionEngine consumes only enriched signals (with ml_confidence, win_prob baked in meta).

6.5 Tests

- If ml_confidence < threshold → signal dropped.

- Regime label changes based on mocked vol/time-of-day.

- Position sizing adjusted as expected (e.g. risk_factor column).

Definition of Done (Phase 6):

- You can see ml_confidence & win_prob flowing into orders.

- You can toggle ML gating on/off via config.

- At least one regime-aware behavior is in place (e.g. no trades in low-liquidity window).

⚙️ Phase 7 — Trading Orchestrator v1 (Autonomous Loop)

Goal: One central orchestrator that runs your stack as a live system.

7.1 Core Module

- qaai_system/orchestrator/trading_orchestrator.py

7.2 Responsibilities

- Main loop (for live & paper):

- while not stop_event.is_set():

- sync_time()

- data_updater.refresh()        # price feeds, LTP cache, etc.

- orchestrator.run_cycle()      # signals -> execution -> risk checks

- sleep(config.cycle_interval)

- Modes:

  - "backtest" → drives historical data into SignalEngine only.

  - "paper" → uses ExecutionEngine in non-broker mode, but still logs portfolio + PnL.

  - "live" → uses full stack including DhanSafeClient.

7.3 Orchestrator API

- Orchestrator.run_cycle()

  - checks RiskEngine kill switch

  - triggers SignalEngine → ExecutionEngine → OrderManager

  - calls PositionTracker updates

- Orchestrator.start() / stop()

- Orchestrator.set_mode("paper"|"live")

Supercharged twist:

- Built-in health metrics per cycle:

  - cycle_latency_ms

  - num_signals, num_orders, num_rejected_by_risk

  - log as structured JSON for future Prometheus / Grafana.

- Hooks:

  - on_cycle_start, on_cycle_end, on_panic (e.g. send Slack/Telegram).

7.4 Safety & Operations

- Graceful shutdown:

  - stop event

  - last cycle flush of logs

  - optional open-positions summary.

- Panic path:

  - on RiskEngine catastrophic condition:

    - set kill switch

    - optionally close all positions

    - log PANIC_SHUTDOWN event.

7.5 Tests

- Single-cycle test:

  - Mock SignalEngine to emit 1 signal

  - ensure OrderManager has 1 new order.

- Kill-switch test:

  - set risk_engine.kill_switch=True → run_cycle() produces no orders.

- Mode test:

  - "paper" → no actual DhanSafeClient calls;

  - "live" → DhanSafeClient place_order called.

Definition of Done (Phase 7):

- One function (e.g. main_orchestrator.py) you can run to start the entire stack in:

  - backtest

  - paper

  - live

- Logs show cycles, risk events, orders & PnL.

If you want, next I can:

- Draft concrete file skeletons for:

  - PositionTracker

  - PortfolioState

  - RiskEngine

  - TradingOrchestrator

- Or pick one phase (4/5/6/7) and generate full code like we did for ExecutionEngine + OrderManager + DhanSafeClient.

Bottom of Form

Here’s the clean truth:

- Phases 0–7: ✅ COMPLETE (by our definitions + fully green tests + working CLI orchestrator).

- Phases 8–14: 🟡 PLANNED (what you asked me to design now).

- 25 “supercharged upgrades”: all mapped into Phases 8–12, with 13–14 as infra + research.

Below is a structured project-status dashboard + detailed roadmap you can literally paste into your own docs/Notion/Jira.

1. Project Status Dashboard (0–14)

Phase Status Overview

| Phase | Name | Status | Notes |
| --- | --- | --- | --- |
| 0 | Repo & Test Harness | ✅ Done | Pytest green, env stable, config loader + basic infra in place. |
| 1 | Data Layer (OHLCV, Ticks, Stores) | ✅ Done | All data tests pass; historical + live parity via stores. |
| 2 | Feature & Screening Layer | ✅ Done | Feature store, screeners, watchlists wired & tested. |
| 3 | Strategies & Signal Engine | ✅ Done | Strategy base + multiple strategies + meta-layers tested. |
| 4 | Portfolio, PnL & Risk Engine v1.5 | ✅ Done | PositionTracker, PortfolioState, RiskEngine, PnL all passing tests. |
| 5 | Execution Stack & Broker Safety | ✅ Done | ExecutionEngine, OrderManager, router, Dhan safe client, kill switches. |
| 6 | Live Engine Context (run_live_engine) | ✅ Done | build_live_context bundles engine+tracker+risk; tests green. |
| 7 | Trading Orchestrator & CLI Entrypoint | ✅ Done | TradingOrchestrator + python -m apps.main_orchestrator works. |
| 8 | Observability & Health (Ops-grade) | 🟡 Planned | Logging/metrics/tracing; no implementation yet. |
| 9 | Live Monitoring UI & Control Panel | 🟡 Planned | Web/Streamlit dashboard for live runs. |
| 10 | ML Lifecycle (MLOps v1) | 🟡 Planned | Model registry, drift checks, shadow models. |
| 11 | Strategy Portfolio & Meta-Allocation | 🟡 Planned | Strategy-level allocation, health scoring, regimes. |
| 12 | Advanced Risk & Guardrails v2 | 🟡 Planned | Multi-layer risk, execution quality, scenario sims. |
| 13 | Infra Hardening & Deployment (CI/CD) | 🟡 Planned | Docker, deployment, health endpoints, secrets. |
| 14 | Research & Experimentation Sandbox | 🟡 Planned | Backtest lab, experiment tracking, promotion flow. |

2. Map of 25 “Supercharged Upgrades”

These are the 25 “upgraded/supercharged” features we’ll build across Phases 8–12.

| # | Upgrade | Phase |
| --- | --- | --- |
| 1 | Global structured JSON logging standard | 8 |
| 2 | Per-cycle metrics sink (TS DB or DB table) | 8 |
| 3 | Service health/ready checks | 8 |
| 4 | Central error & incident dashboard | 8 |
| 5 | Latency profiling (per stage) | 8 |
| 6 | Live positions & PnL web/Streamlit dashboard | 9 |
| 7 | Real-time log viewer with filters | 9 |
| 8 | Manual control panel (kill switch, flatten, pause) | 9 |
| 9 | Strategy toggles & weights UI | 9 |
| 10 | Incident timeline view (risk/broker events) | 9 |
| 11 | Model registry + version tags | 10 |
| 12 | Feature drift & data quality checks | 10 |
| 13 | Shadow model evaluation (side-by-side) | 10 |
| 14 | Automated retrain pipeline | 10 |
| 15 | Model rollback / quick revert mechanism | 10 |
| 16 | Strategy performance tracker (per-strategy metrics) | 11 |
| 17 | Dynamic capital allocation engine | 11 |
| 18 | Strategy health scoring (enable/disable logic) | 11 |
| 19 | Regime awareness + regime tags | 11 |
| 20 | Meta-signal layer (meta agent on top of strategies) | 11 |
| 21 | Symbol/sector blacklists + cool-downs | 12 |
| 22 | Execution quality monitoring (slippage, fill quality) | 12 |
| 23 | Multi-broker abstraction (multi-venue) | 12 |
| 24 | Risk scenario simulator (shock tests) | 12 |
| 25 | EOD reconciliation + audit pipeline | 12 |

3. Detailed Roadmap Plan (Phases 8–14)

🔧 Phase 8 — Observability & Health (Ops-grade Monitoring)

Goal: See and understand what the system is doing at all times; debug issues in minutes, not days.

Scope:

- Logging, metrics, health checks, error summarization, basic latency profiling.

Key Features (Upgrades #1–5):

- Structured logging standard

  - Adopt a consistent JSON structure:
{"event": "...", "ts": ..., "mode": "...", "symbol": "...", "strategy": "...", "level": "...", "correlation_id": "..."}

  - Make sure all core components (ExecutionEngine, RiskEngine, OrderManager, Orchestrator, Broker) use this.

- Per-cycle metrics sink

  - Create a table or TS store (e.g., trading_cycles) with:

    - timestamp, mode, cycle_latency_ms, num_signals, num_orders, num_rejected_by_risk, kill_switch, etc.

  - Write from TradingOrchestrator._log_cycle_metrics.

- Health & readiness checks

  - Expose a simple probe script or endpoint (could be CLI now, HTTP later):

    - healthcheck_engine(), healthcheck_broker(), healthcheck_data().

  - Return a simple JSON: {status: "ok" | "degraded" | "down", details: {...}}.

- Central error & incident dashboard (for now, just a daily JSONL report)

  - Aggregate lines with level=ERROR or event in {PANIC_SHUTDOWN, RISK_KILL_SWITCH, BROKER_ERROR}.

  - Produce a daily summary file: logs/incidents_YYYYMMDD.jsonl.

- Latency profiling

  - Add timers inside ExecutionEngine.process_signals:

    - t_signals, t_risk, t_order_create, t_broker_submit.

  - Include those metrics into logs/metrics as optional fields.

Definition of Done (Phase 8):

- New logs in JSON form with standard keys.

- trading_cycles data stored somewhere you can query (even a CSV/SQLite table).

- A “health check” CLI (e.g., python -m apps.healthcheck) that returns status.

- At least one daily incident summary file generated.

📊 Phase 9 — Live Monitoring UI & Control Panel

Goal: A browser/dashboard where you can watch the system and manually intervene.

Scope:

- UI only; backend reuses Phase 8 metrics and existing stores.

Key Features (Upgrades #6–10):

- Positions & PnL dashboard

  - Build a small Streamlit or FastAPI+React app:

    - Panel 1: current positions (quantity, avg price, PnL, symbol).

    - Panel 2: overall PnL, realized + unrealized, equity.

    - Panel 3: key risk state (kill_switch, daily loss, drawdown).

- Real-time log viewer

  - Tail last N structured log lines.

  - Filter by event, level, symbol, strategy.

- Manual control panel

  - Buttons (backed by actions):

    - Enable trading → clear kill-switch.

    - Disable trading → set kill-switch.

    - Flatten positions → call order_manager.close_all_positions or equivalent.

  - These map to existing methods (RiskEngine.set_kill_switch, clear_kill_switch, OrderManager flatten methods).

- Strategy toggles & weights

  - Simple UI form to:

    - Enable/disable strategies (boolean flags).

    - Set weights/% allocation per strategy.

  - Store config in a JSON or DB and have SignalEngine/meta-layer consult it every cycle.

- Incident timeline

- Display a timeline view of major events:

  - PANIC_SHUTDOWN, RISK_KILL_SWITCH, BROKER_ERROR, ORCHESTRATOR_START/STOP.

- Use data from Phase 8’s incident logs.

Definition of Done (Phase 9):

- A single command: python -m apps.monitor_ui opens a dashboard.

- You can see positions, PnL, cycles, errors in a browser.

- Buttons successfully call kill-switch and flatten operations in a test environment.

🧠 Phase 10 — ML Lifecycle / MLOps v1

Goal: Make your ML models (fill, signal, etc.) manageable, traceable, and safe to evolve.

Scope:

- Registry, drift checks, shadow models, retrain, rollback.

Key Features (Upgrades #11–15):

- Model registry

- Simple table/file with:

  - model_name, version, path, created_at, training_data_span, features, sklearn_version.

- Use it when loading fill_model.pkl etc., to log which version is in use.

- Feature drift & data quality

- For key feature sets, keep rolling stats (mean, std, range).

- Periodically compare live vs training stats; if drift > threshold, log a FEATURE_DRIFT event.

- Shadow model evaluation

- For one model (e.g., fill model):

  - Load model_v_next in parallel.

  - For each prediction, compute both current and shadow model outputs, log differences (but don’t use shadow in trading).

- Automated retraining pipeline

- Scripts to:

  - Pull recent data (e.g., last 1–3 months).

  - Train new model.

  - Evaluate metrics (accuracy, calibration, etc.).

  - If metrics good → write new version and update registry.

- Model rollback

- One config (or CLI) that sets “current model version” back to previous.

- Logs MODEL_ROLLBACK event when used.

Definition of Done (Phase 10):

- Loading fill_model and any other ML models logs model version & metadata.

- There’s a script or notebook that retrains and bumps a version.

- Drift detection produces FEATURE_DRIFT log entries.

- Ability to flip back to previous version without code changes.

📈 Phase 11 — Strategy Portfolio & Meta-Allocation

Goal: Move from “a set of strategies” to an actively managed strategy portfolio.

Scope:

- Per-strategy metrics, allocations, health, regimes, meta-signal.

Key Features (Upgrades #16–20):

- Per-strategy performance tracker

- Track daily:

  - PnL, Sharpe (rolling), hit rate, average holding time, max DD per strategy.

- Save to a strategy_performance table.

- Dynamic capital allocation

- Simple algorithms:

  - Risk parity (allocate inversely to volatility).

  - Performance-based scale (boost strategies with good recent Sharpe; taper losers).

- Allocation outputs feed into position sizing in SignalEngine or ExecutionEngine.

- Strategy health scoring

- Compute a health score (0–100) based on drawdown, error rate, execution quality.

- Auto-disable or downweight a strategy if health falls below threshold.

- Regime awareness

- Define simple regimes based on:

  - Index volatility, trend filter, intraday volatility bands.

- Tag every cycle/period with a regime; store in DB.

- Let strategies opt-in/out per regime.

- Meta-signal layer

- A meta-layer that:

  - Reads strategy signals + allocations + regimes.

  - Can veto / boost signals (e.g., risk-off mode, reduce gross leverage).

Definition of Done (Phase 11):

- You can open a report/dashboard with per-strategy PnL/drawdown/health.

- Allocations per strategy are persisted and used in live runs.

- At least one strategy gets auto-downweighted or disabled when performance deteriorates.

🛡️ Phase 12 — Advanced Risk & Guardrails v2

Goal: Harden risk to cover more real-world failure modes and quality checks.

Scope:

- Additional risk controls, multi-broker, scenario simulations, reconciliation.

Key Features (Upgrades #21–25):

- Blacklists & cool-downs

- Maintain lists of:

  - Symbols/sectors to avoid (due to news, volatility).

  - Cool-down timers when something weird happens (e.g., repeated rejections, extreme slippage).

- Execution quality monitoring

- Store:

  - Slippage (fill vs mid/last), fill ratio, time-to-fill.

- Per broker/symbol/strategy; highlight outliers in logs/metrics.

- Multi-broker abstraction

- Extend your broker adapter to:

  - Route to different brokers (e.g., Dhan, another sandbox).

  - Possibly route different strategies to different venues.

- Risk scenario simulator

- Offline tool:

  - Apply shock scenarios to stored portfolios (e.g., index -5%, NIFTY gap, volatility spike).

- Compute resulting PnL, exposures, margin; log results.

- EOD reconciliation & audit

- End-of-day job:

  - Pull positions + cash from broker.

  - Compare with internal PositionTracker & PnL.

  - Log differences and produce a reconciliation report.

Definition of Done (Phase 12):

- New risk/guardrail modules integrated with existing RiskEngine layer.

- Daily reconciliation report produced and archived.

- At least one scenario simulation run with stored snapshots.

🧱 Phase 13 — Infra Hardening & Deployment

Goal: Make the stack deployable, reproducible, and easier to operate.

Scope:

- Containerization, CI/CD, health endpoints, secrets.

Key Items:

- Dockerfiles for main services (orchestrator, monitor UI, etc.).

- docker-compose.yml for local dev + paper trading environment.

- CI pipeline:

  - Run tests on push.

  - Build images on main branch.

- Config & secrets:

  - Standard pattern for env vars, .env files, or vault integration.

Definition of Done (Phase 13):

- One command (docker-compose up or similar) spins up a full paper stack.

- CI runs tests automatically on each commit and reports status.

🧪 Phase 14 — Research & Experimentation Sandbox

Goal: Give yourself a playground to experiment with new alpha safely.

Scope:

- Backtest lab, experiment tracking, promotion pipeline.

Key Items:

- Backtest app or notebook templates that:

  - Run backtests using the same SignalEngine + Risk + Execution logic.

- Experiment tracking:

  - Log experiments with parameters and metrics.

- Promotion flow:

  - “Promote strategy to paper” and “promote to live” toggles.

Definition of Done (Phase 14):

- You can prototype a new strategy, backtest it, and switch it into paper/live mode through config, without hacking core code.

4. Suggested Execution Order (Next Steps)

Given where you are, a sane next sequence:

- Phase 8 (Observability) — 1–2 weeks of work:

  - You immediately get visibility into what’s happening.

- Phase 9 (Monitoring UI) — another 1–2 weeks:

  - You can watch and control the system visually.

- Phase 10 (MLOps v1) — tackle the model warnings & lifecycle.

- Phase 11 (Strategy portfolio) — when you have multiple real strategies competing.

- Phase 12 (Risk v2) — deepen risk as capital scales.

- Phase 13–14 (Infra + research) — to polish for long-term operation and faster R&D.

If you tell me which phase you want to start on (8, 9, or 10), I can turn that phase’s plan into concrete code skeletons + specific TODOs in your repo structure.